GST Reconciliation Engine: Full-Scale Implementation Plan

+---------------------------------------------------------------------------------------------------+

|                                  ENTERPRISE INTEGRATION LAYER                                     |

|  [ERP Connectors: SAP / Tally / Zoho]   <--->   [GSP/ASP Live Sync API]   <--->   [File Uploads]  |

+-------------------------------------------------+-------------------------------------------------+

|

v

+---------------------------------------------------------------------------------------------------+

|                              ASYNC PIPELINE & DATA NORMALISATION                                  |

|  - Storage: S3 / Azure Blob (File Hashing)      - Normalisation: Clean GSTIN, PAN, Dates, Paise   |

|  - Task Queue: Celery / Redis Worker Pool       - Deduplication & Schema Sanitisation             |

+-------------------------------------------------+-------------------------------------------------+

|

v

+---------------------------------------------------------------------------------------------------+

|                                 CORE MULTI-TIER MATCHING ENGINE                                   |

|   Pass 1-2: Exact & Normalised  |  Pass 3-4: Date/Amount & Fuzzy  |  Pass 5-7: Group & Leftovers  |

|   + Multi-Period Rollover       |  + Credit/Debit Note Netting    |  + Machine Learning Aliases   |

+-------------------------------------------------+-------------------------------------------------+

|

v

+---------------------------------------------------------------------------------------------------+

|                                GOVERNANCE, WORKFLOW & COMPLIANCE                                  |

|  - Multi-Tenant RBAC (Accountant / CA Reviewer / CFO)   - Immutable Audit Log & Lock Mechanism    |

|  - Vendor Action Center (Automated Discrepancy Mailer)  - ITC Optimization (Sec 16(2)(aa) & 16(4))|

+---------------------------------------------------------------------------------------------------+

1. Architectural Evolution: MVP to Full-Scale Production

| Component | MVP / Capstone Design | Full-Scale Enterprise Architecture |
| --- | --- | --- |
| Database | SQLite | PostgreSQL 16+ with read-replicas, connection pooling (PgBouncer), and partitioned tables for invoice entries by FY/Quarter. |
| Processing | Synchronous REST calls | Distributed asynchronous task queue (Celery/ARQ with Redis/RabbitMQ) for chunked batch matching (handling 100k+ rows without timeouts). |
| File Storage | Ephemeral local disk | Encrypted Object Storage (AWS S3 / Azure Blob) with SHA-256 deduplication and permanent audit retention. |
| GSTR-2B Ingestion | Manual JSON/Excel upload | Automated GSP / ASP Connector (Gstr2bSource interface) with scheduled sync, OTP management, and automated delta pulls. |
| ERP Connectivity | Manual export to CSV/Excel | Direct Connectors / Webhooks for Tally Prime (XML/ODBC), Zoho Books API, SAP ECC/S4HANA, and Oracle NetSuite. |
| Tenancy & Auth | Single-user / local state | Multi-tenant RBAC (Accountant, CA/Reviewer, CFO, Auditor) with SSO (OAuth2 / SAML) and Row-Level Security (RLS). |

2. Advanced Functional Engine Scope

A full-scale implementation requires moving beyond the single-month snapshot to manage continuous tax compliance:

2.1. Multi-Period Rolling Ledger & Section 16(4) Tracking

- Rolling Match Window: Invoices missing in GSTR-2B for the current month must not just sit as static records; they must automatically carry forward into subsequent months' reconciliations until the annual statutory cutoff under Section 16(4) of the CGST Act (30th November following the financial year-end).

- Historical Retrospective Matching: When an old supplier invoice finally appears in GSTR-2B three months later, the engine must automatically pair it back to the original purchase register entry and release the retained ITC.

2.2. Credit and Debit Note (CDN) Netting Engine

- Intelligently link and net Credit/Debit notes (CDNR) against original invoices (INV) using parent invoice references.

- Handle net ITC adjustments at both the individual invoice level and aggregate supplier level.

2.3. Bounded Group Matching & Algorithmic Safety

- Implement a bounded subset-sum algorithm (constrained to maximum 4–5 entries per supplier cluster) to prevent combinatorial explosion (O2n runtime) when reconciling partial payments or consolidated monthly billing.

2.4. Vendor Action Center & Chasing Automation

- Discrepancy Dispatcher: Generate automated email and WhatsApp discrepancy notices to non-compliant suppliers detailing missing invoices, mismatched tax splits (e.g., IGST charged instead of CGST/SGST), and value differences.

- Vendor Portal / Magic Links: Allow vendors to securely view their specific mismatch records and confirm whether they have filed or will amend in their upcoming GSTR-1.

- ERP Payment-Hold Trigger: API flag to notify internal Accounts Payable (AP) to put payment on hold until the supplier's invoice reflects in GSTR-2B.

3. Work Breakdown Structure (WBS) & Implementation Roadmap

A production rollout is scheduled over 18 Weeks across 5 distinct phases:

Week:   1   2   3   4   5   6   7   8   9  10  11  12  13  14  15  16  17  18

Phase 1: [==== Core Infrastructure & Scalable Data Layer ====]

Phase 2:         [==== Advanced Multi-Pass Matching & Rollover ====]

Phase 3:                 [==== GSP / ASP & ERP Automation Pipeline ====]

Phase 4:                         [==== Reviewer Workflow, RBAC & Vendor Portal ====]

Phase 5:                                         [==== Enterprise UAT & Production Cutover ====]

Phase 1: Core Infrastructure & Data Layer Modernization (Weeks 1–4)

- W1: Schema Design & PostgreSQL Migration: Implement partitioned relational schema (Reconciliation, PurchaseEntry, PortalEntry, MatchGroup, Mismatch, SupplierAlias, AuditLog). Convert all financial figures strictly to integer paise to eliminate floating-point drift.

- W2: Asynchronous Job Architecture: Set up Redis and Celery worker pools. Build chunked streaming parsers for large Tally/Zoho Excel sheets and GSTR-2B JSON files (handling up to 500k rows).

- W3: Normalisation Engine: Implement GSTIN Luhn mod-36 checksum validation, date window parsers, and string normalisers that strip punctuation and prefixes (INV/, 2024/, leading zeros).

- W4: File Deduplication & S3 Archival: Implement SHA-256 file hashing to block duplicate file ingestion and establish secure multi-region cloud object storage.

Phase 2: Advanced Multi-Pass Matching & Rollover Logic (Weeks 5–8)

- W5: Hierarchical 7-Pass Matching Engine:

  - Pass 1: Exact Match (GSTIN + Normalized Invoice No + Exact Amount within tolerance).

  - Pass 2: Normalized Number Match.

  - Pass 3: Amount + Date Proximity Match (Weighted scoring with RapidFuzz).

  - Pass 4: Fuzzy Supplier & PAN-level Match.

- W6: Bounded Group Matching & Netting: Implement subset matching (max 5 records) for consolidated invoices and credit/debit note netting.

- W7: Dynamic Scorer & Explanation Builder: Configurable tolerance rules (₹1 to ₹10 rounding tolerance) and programmatic generation of human-readable mismatch descriptions.

- W8: Multi-Period Rollover Engine: Build the unmatched ledger that carries un-reconciled purchase records forward into subsequent monthly cycles.

Phase 3: GSP/ASP Integration & ERP Ingestion Pipelines (Weeks 9–12)

- W9: GSP Provider Integration: Implement the Gstr2bSource interface against licensed GSP APIs (ClearTax, Masters India, or Cygnet), complete with OAuth authentication, automated monthly scheduler, and rate-limiting retry logic.

- W10: Tally Prime & Zoho Connectors: Build automated connectors to pull purchase registers directly from Tally Prime (via XML/ODBC sync) and Zoho Books API.

- W11: SAP / Generic File Mapper: Build a dynamic UI column mapper allowing enterprises to map non-standard ERP column exports to the engine's canonical format.

- W12: Pipeline Stress & Concurrency Testing: Benchmark batch ingestion and parallel execution across multiple GSTIN entities simultaneously.

Phase 4: Review Workflow, RBAC & Vendor Action Center (Weeks 13–16)

- W13: Multi-Tenant RBAC & Security: Implement role-based permissions (Superadmin, CA/Reviewer, Accountant, Auditor) with full OAuth2/JWT and enterprise SSO.

- W14: Reviewer Workspace & Audit Freeze: Build side-by-side comparison tables with difference highlighting, manual override linking, and an immutable reconciliation sign-off lock with cryptographic hash.

- W15: Supplier Alias Learning: Automatic extraction and storage of supplier aliases upon manual reviewer confirmation to automate future reconciliations.

- W16: Vendor Communication Center: Automated discrepancy email generator with bulk export of supplier follow-up reports.

Phase 5: UAT, Hardening, Compliance Audit & Cutover (Weeks 17–18)

- W17: UAT with Real Historical Data: Run parallel reconciliations alongside legacy manual Excel reconciliations for past 3 quarters. Validate ITC figures against actual GSTR-3B filings.

- W18: Security Audit & Production Deployment: Conduct penetration testing, establish CI/CD pipelines (Docker / Kubernetes), deploy monitoring (Prometheus + Grafana + Sentry), and conduct user training for CA and finance teams.

4. Team Topology & Resource Allocation

| Role | Headcount | Primary Responsibilities |
| --- | --- | --- |
| Solution Architect / Tech Lead | 1 | System architecture, PostgreSQL partitioning, GSP provider interface design, security reviews. |
| Backend Engineers (Python/FastAPI) | 2 | Core 7-pass matching engine, normalisers, Celery worker pipelines, ERP/GSP integrations. |
| Frontend Engineers (React/TypeScript) | 2 | Reconciliation workspace, diff viewer, dynamic column mapper, Recharts analytics dashboard. |
| GST Subject Matter Expert / CA | 1 | Validating Section 16(2)(aa) & 16(4) compliance, test case definitions, edge case reviews (CDN netting, tax splits). |
| QA / Automation Engineer | 1 | Test data generator, end-to-end regression suites, performance load testing (500k records). |
| DevOps / Cloud Engineer | 1 | Docker/K8s deployment, CI/CD, Redis/Postgres infrastructure, security monitoring. |

5. Comprehensive Quality Assurance & Test Strategy

To prevent incorrect ITC claims or audits, implement testing at every tier:

+-----------------------------------------------------------------------------------------+

|                               TEST HARNESS ARCHITECTURE                                 |

+-----------------------------------------------------------------------------------------+

| 1. Unit & Property Tests    : GSTIN Luhn Mod-36 Checksum, Paise Rounding, Normalisers   |

| 2. Order & Invariance Tests : Strict matches never displaced by loose passes            |

|                             : Shuffling input rows yields identical matching results    |

| 3. Synthetic Fault Matrix   : Automated generator injecting dirty data & edge cases      |

| 4. Load & Concurrency Tests : 500,000 invoices processed within 30 seconds              |

+-----------------------------------------------------------------------------------------+

- Deterministic Invariance: Ensure that shuffling the input order of purchase records never alters the resulting match groups.

- Order Hierarchy Enforcement: Verify that Pass 1 (Strict) runs to completion before Pass 2 or 3, ensuring loose fuzzy matches cannot displace exact matches.

- Synthetic Fault Injection: Use an automated script to generate 100,000 paired records and systematically inject known errors:

  - Truncated/padded invoice numbers (INV/001 vs 1 vs INV-1).

  - Sub-rupee rounding differences (e.g., ₹0.40 rounding differences in paise).

  - Swapped tax components (IGST vs CGST/SGST).

  - Deliberate duplicates in books.

- Immutability Testing: Assert that any locked reconciliation (locked_at IS NOT NULL) strictly rejects manual overrides, re-runs, or new file uploads.

6. Risk Management & Compliance Controls

| Risk | Impact | Mitigation Strategy |
| --- | --- | --- |
| Combinatorial Group Hang | Engine hangs when matching multiple invoices against consolidated payments. | Cap group search strictly to subsets of 4–5 records; use deterministic greedy sorting to break ties. |
| GSTN API Format Drift | Portal changes JSON schema or field mappings without warning. | Version all incoming payloads; run schema validation (Pydantic) at the adapter boundary before database persistence. |
| Wrongful ITC Claim Notice | Department issues DRC-01C mismatch notice for claiming ineligible ITC. | Enforce strict tagging of itc_available = No from GSTR-2B; explicitly separate "Eligible ITC" from "Ineligible/Blocked ITC" on the dashboard. |
| Audit Trail Tampering | Inability to prove who approved a fuzzy match during tax scrutiny. | Maintain an append-only AuditLog table capturing timestamp, user ID, previous state, new state, and matched confidence score. |

7. Deliverables & Success Metrics

- Matching Precision: ≥98%automated match rate on standard recurring vendor invoices.

- Processing Latency: Full reconciliation of 100,000 lines in <30 secondsvia Celery background workers.

- Audit Compliance: 100%explainability coverage—every pair has an explicit reason code and audit trail entry.

- Business Impact: Reduction of month-end manual reconciliation time from 3–5 working days to under 2 hours, with zero missed ITC claims prior to Section 16(4) deadlines.